## Slide 1: Disaster Recovery

## Slide 2
Disasters are inevitable but mostly unpredictable, and they vary in type and magnitude

## Slide 3
Disaster Recovery Planning
  Identification and Analysis of Disaster Risks/Threats
    Risk attributes : Time/day , impact , Scope etc
  Classification of Risks Based on Relative Weights
    External Risks ,Facility Risks , Data Systems Risks
  Building the Risk Assessment

## Slide 4
Disaster Recovery Planning
  Determining the Effects of Disasters
  Evaluation of Disaster Recovery Mechanisms
  Disaster Recovery Committee

## Slide 5
Disaster Recovery Phases
  Activation Phase: In this phase, the disaster effects are assessed and announced
    The activation phase involves:
      Notification procedures
      Damage assessment
      Disaster recovery activation planning
  Execution Phase: In this phase, the actual procedures to recover each of the disaster affected entities are executed. Business operations are restored on the recovery system
    Recovery operations start just after the disaster recovery plan has been activated, appropriate operations staff have been notified, and appropriate teams have been mobilized. The activities of this phase focus on bringing up the disaster recovery system.
  Reconstitution Phase: In this phase the original system is restored and execution phase procedures are stopped
    In the reconstitution phase, operations are transferred back to the original facility once it is free from the disaster aftereffects, and execution-phase activities are subsequently shut down. If the original system or facility is unrecoverable, this phase also involves rebuilding.

## Slide 6
The Disaster Recovery Plan Document
  Document Contents
    Document Information
    Purpose
    Scope
    Assumptions
  Document Maintenance
    Periodic Mock Drills
    Experience Capture
    Periodic Updates